PROJECT PROPOSAL

In Response to the T3cHbR0z LtD Request for Proposal

CSC 345 – Computer Networks · Milestone 2

BensGatedCommunity6.7

Prepared for:  Tee Bruh, T3cHbR0z LtD

Date:  9/22/26

Team Members

Ben Trutwin

Damon Skappel

Cullen Klemetson

Colton Surratt

Executive Summary

## Project Purpose

Our team, BensGatedCommunity6.7, will deliver a hosted, database-driven recipe web application for T3cHbR0z LtD and then harden it against real-world attack through a structured Red Team / Blue Team engagement. The purpose is to get the client’s site online quickly and, more importantly, to identify and remediate the security flaws in the auto-generated application before they can be exploited.

## Synopsis

Working in alternating offensive and defensive phases, we will stand up the application on a Linux virtual machine, expose it to peer teams for authorized penetration testing, review server logs for attack forensics, patch the discovered vulnerabilities, and repeat the cycle across a second site — producing full documentation at every step.

## Estimated Timeline Overview

| Milestone | Focus | Target Date |
| --- | --- | --- |
| Proposal & Planning (Milestone 2) | Deliver this proposal and pitch | 09/22/2026 |
| Blue Team Hackathon 1 | Stand up the recipe web app, DB, and Linux host; open to other teams | 09/29/2026 |
| Red Team Hackathon 1 | Probe other teams’ sites; document every attempt | 10/08/2026 |
| Blue Team Hackathon 2 | Log forensics; patch app and server vulnerabilities | 11/03/2026 |
| Red Team Hackathon 2 | Second round of authorized attacks; document | 11/12/2026 |
| Blue Team Hackathon 3 | Build and host a second DB-driven site on the same server | 12/03/2026 |
| Red Team Hackathon 3 | Attack the second sites; document | 12/10/2026 |

## High-Level Budget Estimate

| Category | Description | Est. Cost |
| --- | --- | --- |
| Personnel / Labor | 4 members × 60 hours × $28/hour | $ 6720 |
| Infrastructure | Linux VM / classroom infrastructure | $ 0 |
| Software & Tooling | Scanning, DB, and security tooling (note any open-source = $0) | $ 0 |
| Documentation | Reporting, screenshots, deliverable prep | $ 1500 |
| Contingency (~10%) | Buffer for rework after hackathons | $ 1000 |
| TOTAL (estimate) | Total | $ 9220 |

Background

## The Client’s Problem

The client, T3cHbR0z LtD, commissioned a recipe website through generative AI without any development or security expertise. The resulting application must be hosted and made publicly reachable, but it was produced with no review for correctness or safety. The client’s core needs are:

- Get a working, database-backed recipe site online on a Linux host.

- Support user accounts/profiles and stored recipes, backed by a database.

- Make the site reachable by other teams’ machines for testing.

- Identify and fix the security weaknesses in the auto-generated code and server before they cause real harm.

## Purpose of the RFP

RFP invites a cybersecurity team to take ownership of the client’s produced application, host it, and secure it end-to-end. Our goal is to take this revolutionary never seen idea of a recipe website and use our companies’ diverse skills in order to bring our clients’ idea to life.

By the completion of the engagement, the client will have two hosted database-driven applications, documentation of the application's architecture and security testing, a record of identified vulnerabilities and remediation efforts, and evidence demonstrating the effectiveness of the team's security improvements.

Team Member Profiles

Ben Trutwin

Role: Supreme Leader Trutwin (by unanimous election)

Relevant Skills: THIS GUY HAS A SOFTWARE DEVELOPMENT JOB AND EXPERIENCE (allegedly)(literally can’t stop talking about it, lowkey worse than Lauryn Schreifels #Target #SWE #CantLeetCode)

Contribution: This sick new haircut:

Damon Skappel

Role:  Database developer

Relevant Skills:  Took Database Management. Has set up several databases. Like in Web design

Contribution:  Designs and maintains the application database, manages database connectivity and storage, assists with database security testing, and supports remediation of database-related vulnerabilities. Anything to do with the database. Obey President Trutwin

Cullen Klemetson

Role:  Linux Developer and Infrastructure Owner

Relevant Skills:  Did the VM setup during class. Has Linux desktop & laptop.

Contribution: Responsible for Linux VM configuration, server deployment, network accessibility, server configuration, and assisting with server-side vulnerability remediation. He will sacrifice his life for President Trutwin.

Colton Surratt

Role: Documentation and Project Coordination

Relevant Skills:  Is really old, taken all the senior credits. Wants to be a lawyer. Also really wants to make a mac from this classroom disappear. Somehow hasn't taken web dev yet so isn't allowed to work on the website.

Contribution: Tech law knowledge. Maintains project documentation and GitHub organization, coordinates written deliverables, and assists with task delegation and cross-team development activities. Will do whatever President Trutwin tells me to do. He is supreme leader.

# Proposed Solution and Plan

Our engagement runs in six alternating phases. In each Blue Team phase we build and defend; in each Red Team phase we test other teams’ systems under authorization and document findings. The plan below summarizes the work in our own words rather than restating the raw synopsis.

Phase 1 — Blue Team: Host the Recipe Application

- Ben: Application coordination/integration

- Damon: Database setup

- Cullen: Linux VM/server setup

- Colton: Documentation/GitHub

- Generate the recipe web app with a generative AI tool and keep the unaltered output for the first attack round.

- Provision a Linux virtual machine and deploy the application plus its database (user login/profile system and recipes both stored in the DB).

- Expose the site to peer teams’ VMs and confirm reachability.

- Document the initial website and server architecture and setup.

Phase 2 — Red Team: First Assessment

- Ben: Coordinate attack strategy and application-level testing

- Damon: Database-focused testing and analysis

- Cullen: Network, Linux, and server-side testing

- Colton: Document exploit attempts, screenshots, and findings

- Attempt to compromise other teams’ recipe sites within the authorized sandbox.

- Record each exploit attempt step-by-step, including unsuccessful ones, with screenshots.

Phase 3 — Blue Team: Forensics & Hardening

- Ben: Coordinate vulnerability remediation and application fixes

- Damon: Analyze and remediate database-related vulnerabilities

- Cullen: Analyze server logs and remediate Linux/server vulnerabilities

- Colton: Document forensic findings, fixes, and remediation tracker

- Review server logs to reconstruct how our site was attacked.

- Fix the identified application and server vulnerabilities.

- Write a log-review postmortem documenting root causes and every fix applied.

Phase 4 — Red Team: Second Assessment

- Ben: Coordinate retesting and application-level attack attempts

- Damon: Retest database and authentication vulnerabilities

- Cullen: Retest Linux, network, and server-side vulnerabilities

- Colton: Document attack attempts, screenshots, and remediation results

- Re-test other teams’ (now-patched) sites and document new findings with screenshots.

Phase 5 — Blue Team: Second Site

- Ben: Application coordination/integration and deployment

- Damon: Database design and integration

- Cullen: Linux server configuration and multi-site hosting

- Colton: Documentation, GitHub management, and configuration tracking

- Generate a second database-driven site on a theme of our choosing.

- Host it on the same web server as the recipe site and make it available for testing.

Phase 6 — Red Team: Final Assessment

- Ben: Coordinate final attack strategy and application testing

- Damon: Database and authentication testing

- Cullen: Network, Linux, and server-side testing

- Colton: Final exploit documentation, screenshots, and report organization

- Attempt to compromise other teams’ second sites; document all attempts with screenshots.

# Project Deliverables

Over the course of the engagement the team will produce and hand off:

- A hosted, database-driven recipe web application on a Linux VM (user accounts/profiles + stored recipes).

- Architecture & setup documentation for the website and server.

- Red Team exploit reports — detailed, step-by-step descriptions of each attempt (successful or not) with screenshots.

- A log-review postmortem plus a record of every vulnerability fixed.

- A second database-driven website hosted on the same server.

- This proposal document and pitch, plus all files submitted to the group GitHub repository.

- Vulnerability Remediation: Vulnerabilities identified during the first Red Team assessment will be tracked in a remediation table and retested during the second assessment. Each vulnerability will be classified as remediated, partially remediated, or unresolved.

# Success Criteria

We will measure success against objective, client-facing outcomes:

- The recipe site is live on a Linux VM, reachable by other teams, and meets all three required features (DB connection, DB-backed login/profiles, DB-stored recipes).

- Every Red Team attempt is documented with reproducible steps and screenshots — completeness of the record, not just number of successes.

- Measurable reduction in exploitable vulnerabilities between Hackathon 1 and Hackathon 2.

- A complete postmortem ties each fix to a specific log-observed attack.

- The second site is deployed on the same server and passes the same baseline checks.

- All required files are submitted to GitHub by the deadline.

# Resource List

Initial list of files and materials expected for the project:

### Infrastructure

- Linux VM

- Classroom server

- Network connectivity

- Database server

### Software

- AI coding tool (Claude Code (Fable if we have max plan)) (on Lampl’s credit card)

- Web development framework

- Database software

- Git/GitHub

- Security testing tools

### Documentation

- Architecture diagrams

- Exploit reports

- Screenshots

- Server logs

- Postmortems

- Remediation tracker

### Project Files

- Recipe application source

- Second application source

- Configuration files

- Proposal

- Planning document

- Presentation

# RFP Acknowledgment

Our team has read and understood the client’s Request for Proposal in full. As requested by the client:

“T33 Bruh iz da b0mb! F0 shizzl3!”.